# TrendyReports

Single Source of Truth — Project Status & Architecture

# Executive Summary

TrendyReports is a SaaS platform that transforms live MLS data into photo-rich, branded PDF reports and matching email-ready reports with automatic scheduling and delivery. The platform serves both individual agents and industry affiliates (title companies, lenders, brokerages) who sponsor agents and control white-label branding.

| Core System | Status | Notes |
| --- | --- | --- |
| People (Contacts & Groups) | COMPLETE | Full CRUD, CSV import, group targeting |
| Billing (Stripe Integration) | COMPLETE | Plans DB, webhooks, subscription state |
| Schedules (Automated Reports) | HARDENED | Plan limits, timezone, auto-pause on failure |
| Reports (Generation & Preview) | WORKING | All 8 types, PDF pipeline, branding |
| Authentication & RLS | COMPLETE | JWT, multi-tenant row-level security |
| Branding (White-Label) | IN PROGRESS | Overhaul planned: file upload, previews, downloads |

Current Focus:

The Branding System is the next major enhancement. While basic branding works (name, colors, contact info), affiliates need a professional white-label experience with file uploads, live template previews, and downloadable samples. This is critical for affiliate revenue.

# Architecture Overview

## Infrastructure Stack

| Layer | Technology | Location / URL |
| --- | --- | --- |
| Frontend | Next.js 16 (App Router) | Vercel — trendyreports.io |
| API | FastAPI + Poetry | Render — reportscompany.onrender.com |
| Worker | Celery | Render Background Worker |
| Ticker | Python (schedules_tick.py) | Render Background Worker |
| Database | PostgreSQL 15 + RLS | Render Postgres |
| File Storage | Cloudflare R2 (S3-compatible) | R2 Bucket |
| Email | SendGrid | API Integration |
| Payments | Stripe | Checkout + Portal + Webhooks |
| MLS Data | SimplyRETS | Demo + Production credentials |

## Service Responsibilities

Web (Vercel — apps/web)

- Marketing site and landing page

- Auth views: /login, /register, /welcome

- App shell: /app, /app/reports, /app/schedules, /app/people, /app/branding, /app/billing, /app/affiliate

- Proxy routes /api/proxy/v1/* forwarding to Render API with cookie auth (mr_token)

- Print pages /print/[runId] for PDF generation

API (Render — apps/api)

- Auth: /v1/auth/login, /v1/auth/register, /v1/auth/accept-invite

- Account & Plan: /v1/account, /v1/account/plan-usage, /v1/account/branding

- Reports: /v1/reports (CRUD), /v1/reports/{id}/data

- Schedules: /v1/schedules (CRUD), /v1/schedules/{id}/runs

- Affiliate: /v1/affiliate/overview, /v1/affiliate/invite-agent, /v1/affiliate/accounts/*, /v1/affiliate/branding

- Contacts: /v1/contacts, /v1/contact-groups

- Billing: /v1/billing/checkout, /v1/billing/portal, /v1/webhooks/stripe

- Upload: /v1/upload/branding/{assetType} (PLANNED)

Worker (Render — apps/worker)

- Fetches MLS data from SimplyRETS (rate-limited, paged, retried)

- Computes market analytics: counts, medians, DOM, MOI, CTL, price-per-sqft

- Renders HTML → PDF via configured backend

- Uploads PDFs to R2 storage

- Sends branded HTML emails via SendGrid

# Data Model

## Core Tables

| Table | Purpose & Key Fields |
| --- | --- |
| accounts | Tenant: account_type (REGULAR, INDUSTRY_AFFILIATE), plan_slug, sponsor_account_id, is_active, stripe_customer_id, billing_status |
| users | Users: email, password_hash, role (ADMIN/MEMBER) |
| account_users | Link table: account_id, user_id, role (OWNER, ADMIN, MEMBER) |
| plans | Source of truth for pricing: plan_slug, plan_name, stripe_price_id, monthly_report_limit |
| report_generations | Report runs: account_id, report_type, input_params, result_json, pdf_url, status |
| schedules | Scheduled jobs: report_type, cadence, recipients, timezone, next_run_at, active, consecutive_failures |
| contacts | People CRM: type (agent, client, list, group), name, email, phone, notes |
| contact_groups | Groups: name, notes, member management |
| affiliate_branding | White-label: logo_url, primary_color, accent_color, rep_photo_url, contact_line1, contact_line2, website_url |

# Account Types & Plans

| Plan Slug | Target | Report Limit | Billing |
| --- | --- | --- | --- |
| free | Agents | 5/month | $0 |
| solo (pro) | Agents | 25/month | $19/mo via Stripe |
| team | Agent Teams | 100/month | $49/mo via Stripe |
| affiliate | Industry Affiliates | Unlimited for sponsored | Custom via Stripe |
| sponsored_free | Sponsored Agents | Per affiliate agreement | Paid by sponsor |

# Branding System — Current State & Overhaul Plan

## Current State

The branding system allows affiliates to customize white-label appearance on reports and emails. However, significant gaps exist between current implementation and what affiliates need for a professional experience.

| Feature | Status | Issue |
| --- | --- | --- |
| Brand name, colors, contact info | WORKING | Basic but functional |
| Logo image | PENDING | URL input only (no upload) |
| Headshot / Rep photo | PENDING | URL only + not used in templates |
| Template previews | PENDING | Tiny snippets, not real reports |
| Downloadable samples | PENDING | Not available |
| Test email send | PENDING | Not available |

## Implementation Plan (5 Passes)

The branding overhaul is divided into 5 sequential passes, each building on the previous:

- PASS B1: File Upload Infrastructure (Backend)

- Create upload service: apps/api/src/api/services/upload.py

- Create upload endpoint: POST /v1/upload/branding/{assetType}

- Image validation: type (PNG/JPEG/WebP/GIF), size (max 5MB), dimensions (100-2000px)

- Upload to Cloudflare R2 at branding/{account_id}/{asset_type}_{timestamp}.ext

- Frontend proxy route for file upload forwarding

- PASS B2: File Upload UI (Frontend)

- Create ImageUpload component with drag-and-drop

- Replace logo URL text input with file upload

- Replace headshot URL text input with file upload

- Add loading states, error handling, remove button

- Restructure page with tabs: Brand Identity | Preview | Download

- PASS B3: Live Template Previews

- Create sample data module with realistic Beverly Hills market data

- Create ReportPreview component with report type selector

- Render actual templates with branding injected

- Add desktop/tablet/mobile view toggles

- Create EmailPreview component for full email body preview

- PASS B4: Download & Test Send

- Create POST /v1/branding/sample-pdf endpoint

- Generate branded PDF with sample data (not stored)

- Create POST /v1/branding/test-email endpoint

- Send branded test email to specified address

- Frontend buttons for download and test send

- PASS B5: Polish & Headshot Integration

- Add headshot to email templates (optional display)

- Add headshot to PDF footer (optional display)

- Success toasts, unsaved changes warning

- Mobile responsiveness, help tooltips

## Files to Create/Modify

| File | Action |
| --- | --- |
| apps/api/src/api/services/upload.py | NEW — R2 upload service |
| apps/api/src/api/routes/upload.py | NEW — Upload endpoint |
| apps/web/components/ui/image-upload.tsx | NEW — Drag-drop upload component |
| apps/web/components/branding/report-preview.tsx | NEW — Live template preview |
| apps/web/lib/sample-report-data.ts | NEW — Sample data for previews |
| apps/web/app/app/branding/page.tsx | OVERHAUL — Complete redesign |
| apps/api/pyproject.toml | ADD — Pillow dependency |

## Success Metrics

- Affiliates can upload logo in < 30 seconds

- Affiliates can preview all 8 report types with their branding

- Affiliates can download branded sample PDFs

- Affiliates can send test emails to verify appearance

- 90% reduction in 'how do I upload my logo?' support tickets

# Report Types

| Report Type | Tier | Description |
| --- | --- | --- |
| market_snapshot | COMPLETE | Overview of market activity: active/pending/closed counts, medians, DOM, MOI |
| new_listings | COMPLETE | Recent listings with photos, pricing, and property details |
| new_listings_gallery | COMPLETE | Photo-heavy gallery layout for new listings |
| featured_listings | COMPLETE | Hero card layout for spotlight properties |
| inventory | BETA | Current active inventory analysis |
| closed | BETA | Recently closed sales with comparisons |
| price_bands | BETA | Market segmentation by price ranges |
| open_houses | BETA | Upcoming open house events |

# System Status Details

## People System — COMPLETE

- Unified People tab: contacts (agent, client, list, group) + sponsored agents

- Add Contact modal with type-first conditional fields

- Groups tab with full CRUD and member management

- CSV Import: POST /v1/contacts/import with auto-group creation

- RLS enforced; sponsored agent membership validated

## Billing System — COMPLETE

- plans table is single source of truth for stripe_price_id

- Stripe webhooks update billing_status on subscription events

- /v1/account/plan-usage returns limits, usage, stripe_billing object

- Frontend displays Stripe nickname + price (no hardcoded values)

## Schedules System — HARDENED

- Plan Limits: Worker checks monthly usage before generation

- Timezone Support: compute_next_run() is timezone-aware

- Failure Tracking: consecutive_failures, last_error, last_error_at

- Auto-Pause: After 3 consecutive failures, schedule deactivates

## Reports System — WORKING

- All 8 report types visible in wizard (Nov 24 fix)

- Instrumented logging at each pipeline step

- Preview auth fixed: /v1/reports/{id}/data whitelisted

- Next.js 15 params fix: await params in page.tsx

- Branding resilience: handles missing affiliate_branding table

# Recommended Next Steps

## Immediate Priority: Branding Overhaul

Complete the 5-pass branding implementation plan. This is critical for affiliate revenue. Estimated effort: 2-3 weeks.

- Execute PASS B1: File Upload Infrastructure

- Execute PASS B2: File Upload UI

- Execute PASS B3: Live Template Previews

- Execute PASS B4: Download & Test Send

- Execute PASS B5: Polish & Headshot Integration

## Post-Branding Phases

- Phase 24E — Schedules UI: Wire v0 components to schedules endpoints

- Phase 25 — Admin Console: /v1/admin/* routes + admin UI

- Phase 26 — Templates Polish: Upgrade /print layout, email styling

- Phase 27 — Plan Enforcement: UI warnings, blocking, upgrade prompts

# Key URLs & Endpoints

Production:

- Frontend: https://www.trendyreports.io

- API: https://reportscompany.onrender.com

Branding Endpoints (Current + Planned):

- GET/POST /v1/affiliate/branding — Current branding CRUD

- POST /v1/upload/branding/logo — PLANNED: Upload logo file

- POST /v1/upload/branding/headshot — PLANNED: Upload headshot file

- POST /v1/branding/sample-pdf — PLANNED: Generate sample PDF

- POST /v1/branding/test-email — PLANNED: Send test email

# Summary

TrendyReports core systems (People, Billing, Schedules, Reports) are stable and production-ready. The immediate priority is the Branding System overhaul to deliver a professional white-label experience for affiliates. This is critical for affiliate revenue and platform differentiation.

| Stable & Ready People • Billing • Schedules • Reports | Now Building Branding System Overhaul (5 Passes) |
| --- | --- |

— End of Document —